DOC-12 DEVELOPER MASTER README Your complete guide to building DropNest — start here

DOCUMENT INDEX — READ IN THIS ORDER

| Document | Contents | When to Read |
| --- | --- | --- |
| DOC-01: Requirements Audit | All 95 requirements — which are in v1, which are later | Before starting any coding |
| DOC-02: Architecture & Design | Full system design, all modules, API, folder structure | Before writing any file |
| DOC-03: Nesting Engine Deep Dive | NFP math, algorithms, code contracts for engine | Before building Week 2 engine |
| DOC-04: File Formats & Parsers | SVG, DXF, G-code spec — complete parser contracts | Before building parsers |
| DOC-05: Manufacturing & CNC | Kerf, lead-in/out, machine profiles, grain direction | Before building output engine |
| DOC-06: Agent Build Guide | Exact prompts for Windsurf/Cursor — per file, per week | Every time you open an agent |
| DOC-07: Database & Models | SQLite schema, Pydantic models, save/load spec | Before building any data layer |
| DOC-08: UI/UX Specification | Layout, colors, typography, interactions, canvas layers | Before building any frontend |
| DOC-09: Testing Plan | Unit tests, integration, benchmarks, CI pipeline | Before writing any test |
| DOC-10: Performance Guide | Profiling, optimization, memory, SA tuning | When any module is too slow |
| DOC-11: Build & Packaging | Dev setup, PyInstaller, Electron, .exe build | When building final product |
| DOC-12: This file | Master index, daily checklist, quick reference | Every single day |

DAILY BUILD CHECKLIST

CHECK THESE EVERY DAY BEFORE CODING

□ Read today's tasks from DOC-06 (Agent Build Guide) for this week

□ Paste master context prompt into Windsurf/Cursor (DOC-06, Section 1)

□ Only work on ONE file at a time — tell agent: 'only touch [filename]'

□ After each function: run its unit test

□ After each task: run the full test suite: pytest tests/ -v

□ Commit to git after each passing test: git add . && git commit -m 'feat: [what]'

□ If stuck for > 30 min: come back to Claude with full error message

□ End of day: verify app still starts: cd electron && npm start

QUICK REFERENCE — KEY COMMANDS

| Start Development cd backend && uvicorn main:app --port 8765 --reload cd frontend && npm run dev cd electron && npm start cd backend && pytest tests/ -v | Build Production .exe bash scripts/build.sh # Or step by step: cd backend && pyinstaller dropnest.spec cd frontend && npm run build cd electron && npm run build |
| --- | --- |

WEEK-BY-WEEK SUCCESS CRITERIA

| Week | End-of-Week Demo | Pass Criteria |
| --- | --- | --- |
| Week 1 | Drop SVG/DXF → see shapes on canvas | Parts visible, correct shapes, no crashes |
| Week 2 | Click Nest → basic nesting result appears | Parts placed, no overlaps, waste% shown |
| Week 3 | Quality mode completes 50-part job | < 5 min, > 85% efficiency, G-code exported |
| Week 4 | Full .exe installs and runs offline | Beautiful UI, all features work, builds clean |

30-DAY TASK LIST — Check as you complete

Week 1 (Days 1–7)

- W1-01: Project folder structure + Electron + React + FastAPI running together

- W1-02: SVG parser + /api/files/import endpoint working

- W1-03: DXF parser + all entity types handled

- W1-04: Konva.js canvas rendering shapes correctly

- W1-05: Drag/drop file import in frontend

- W1-06: Sheet setup UI (size, material, cost inputs)

- W1-07: Part list UI (name, quantity, area display)

- W1-08: All Week 1 unit tests pass

Week 2 (Days 8–14)

- W2-01: polygon_utils.py + precision.py complete

- W2-02: nfp_engine.py computing correct NFPs

- W2-03: nfp_cache.py caching to RAM + disk

- W2-04: ifp_engine.py computing sheet boundary

- W2-05: R-tree collision engine working

- W2-06: BLF placement — parts placed, no overlaps

- W2-07: Rotation support in placement

- W2-08: Live canvas preview during nesting (WebSocket)

Week 3 (Days 15–21)

- W3-01: SA optimizer improving on BLF baseline

- W3-02: Parallel multi-worker optimization

- W3-03: Speed / Balanced / Quality modes

- W3-04: Multi-sheet overflow working

- W3-05: G-code export (router + laser profiles)

- W3-06: DXF export of nested layout

- W3-07: PDF job report (ReportLab)

- W3-08: Cost calculation + waste% + cut time displayed

Week 4 (Days 22–30)

- W4-01: Project save/load (SQLite)

- W4-02: Undo/redo system

- W4-03: Kerf compensation setting

- W4-04: Grain direction lock

- W4-05: Material defect zones (draw no-go areas)

- W4-06: Full UI polish — dark/light theme, icons, animations

- W4-07: PyInstaller bundle working

- W4-08: Electron Builder → .exe / .dmg / AppImage

- W4-09: All tests pass on bundled .exe

- W4-10: Benchmark vs Deepnest — DropNest wins

CONTACT & ESCALATION

WHEN YOU ARE STUCK — ESCALATION PATH

Level 1: Search the relevant document (DOC-01 to DOC-12)

The answer to most questions is already written here.

Level 2: Ask Claude with full context:

'I am building DropNest. I am on task [W2-02: NFP engine].'

'Here is the exact error: [paste full error]'

'Here is the function that broke: [paste code]'

'What specifically is wrong and how do I fix only nfp_engine.py?'

Level 3: If algorithm is wrong (not just a bug):

Paste the test case: 'NFP of square A and square B should be X, got Y'

Ask: 'Explain step by step what MinkowskiDiff does on this input'

Level 4: If performance is wrong:

Run cProfile, paste top 10 slowest functions

Ask: 'This function takes 5 seconds for 50 parts. How to optimize it?'

Golden rule: ONE problem at a time. Never ask to fix multiple files at once.